Bill Type and Number: Ordinance 2011-636

Introducer/Sponsor(s): Council President at the request of the Mayor

Date of Introduction: September 27, 2011

Committee(s) of Reference: F, TEU

Date of Analysis: September 27, 2011

Type of Action: Re-appropriation; carry-over provision; CIP amendment

Bill Summary: The bill re-appropriates $400,000 from the Lower Eastside Stormwater Drainage project to the Hogan’s Creek Stormwater Drainage project to provide additional funding to cover a shortfall in the Hogan’s Creek project and provides for carry-over of the funds to future fiscal years.  The bill also amends the 2012-16 Capital Improvement Program to reduce the budget for the latest completed current phase of the Lower Eastside Stormwater project by $400,000 and to increase the budget for the Hogan’s Creek Stormwater project by the same amount.

Background Information: The contractor working on Hogan’s Creek as part of the construction of the Bay Street bridge replacement project found unanticipated contaminated soil at the mouth of the creek and had to remove it at extra cost before the project could be completed.  Funding is being shifted from the last completed phase of the Lower Eastside project, which will be a multi-phase project extending years into the future, to supplement the Hogan’s Creek project budget.

Policy Impact Area: Stormwater project funding

Fiscal Impact: The bill shifts $400,000 from the last completed phase of the Lower Eastside Stormwater project to the under-construction Hogan’s Creek Stormwater project to cover a funding shortfall.

Analyst: Clements