Introduced by the Council President at the request of the Mayor:

ORDINANCE 2011-757-E

AN ORDINANCE APPROPRIATING UPON CERTAIN CONDITIONS $750,000 FROM BJP PAY-GO PROJECT FUNDS AS INITIATED BY B.T. 12-031 AND APPROVING THE SETTLEMENT OF A DISPUTE AMONG THE CITY OF JACKSONVILLE, JEA, SAFECO INSURANCE COMPANY OF AMERICA, INC. AND EDWARDS AND KELCEY, INC., RIVER CITY MANAGEMENT GROUP, AND VARIOUS RELATED PREDECESSORS IN INTEREST, AFFILIATES, AND SUBCONSULTANTS WITH RESPECT TO IMPROVEMENTS TO LONE STAR ROAD AND RELATED FACILITIES IN THE IMMEDIATE VICINITY; AUTHORIZING THE EXECUTION OF A SETTLEMENT AND RELEASE AGREEMENT AND OTHER DOCUMENTS; PROVIDING AN EFFECTIVE DATE.

WHEREAS, the City of Jacksonville and JEA entered into agreements for the widening and improvement of portions of Lone Star Road (the “Project”), for construction and related services with a contractor known as ACE Constructors, Inc. (“ACE”) as part of the Better Jacksonville Plan; and

WHEREAS, the parties thereafter entered change orders and several amendments to the contracts extending the time of performance and expanding the scope of services to be provided; and

WHEREAS, during the course of construction, ACE became financially unable to complete its work and ACE’s surety, Safeco Insurance Company of America, Inc. (“Safeco”), succeeded ACE in order to complete or cause the completion of the remaining work on the Project; and

WHEREAS, a dispute arose among Safeco, the City and JEA regarding performance of the contract requirements which dispute led to litigation against the City and JEA filed by Safeco (styled Safeco Insurance Company of America, v. City of Jacksonville and JEA; Case No. 3:08-cv-338-J-25JRK in the United States District Court for the Middle District of Florida, Jacksonville Division); and

WHEREAS, during the course of the litigation, the City and JEA believed and contended that a substantial portion of the delays in and problems with the Project were due to actions and inactions by Edwards and Kelsey, Inc. (“E&K”), the Project architects and engineers, and River City Management Group (“RCMG”), the Project managers; and

WHEREAS, as a result, City and JEA filed third party claims against E&K (regarding design issues) and RCMG (regarding Project management issues) as part of the case; and

WHEREAS, E&K then filed fourth party claims against its subconsultants who provided design work and maintenance of traffic (“MOT”) plans; and

WHEREAS, the caption of the case was modified to reflect all of the additional parties; and

WHEREAS, protracted discovery and pretrial proceedings followed involving multiple depositions, expert reports, thousands of pages of documentary evidence, and numerous and various complex legal issues; and

WHEREAS, the City, JEA, Safeco, E&K, RCMG, and the fourth party defendants disagreed as to the issues in dispute, which disagreement had and still has the potential to result in further lengthy and expensive civil litigation and risks of liability for substantial damages which the parties all wish to avoid; and

WHEREAS, the parties through their respective representatives have reached a potential settlement as to all disputed claims, subject to review and approval by the City Council pursuant to the requirements of Chapter 112, Ordinance Code; and

WHEREAS, the Council finds that it is in the best interests of the City and the public that the dispute be resolved without resort to further litigation, costs and expenses, and financial exposure; now therefore

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.	  Appropriation.  For the 2011-2012 fiscal year, within the City’s budget, and subject to the provisions of Section 2 below, there are hereby appropriated the indicated sum(s) from the account(s) listed in subsection (a) to the account(s) listed in subsection (b):

(B.T. 12-031 attached hereto as Exhibit 1 and incorporated herein by this reference)

(a)	Appropriated from:

See B.T. 12-031					$750,000

(b)	Appropriated to:

See B.T. 12-031					$750,000

Section 2.  Settlement approved.  The proposed settlement and limited release agreement attached to and incorporated in this ordinance by this reference as Exhibit 2 (the “Agreement”) is approved, and the Mayor or his designee is authorized to execute it in substantially the form attached, on behalf of the City. The General Counsel or her designee is authorized to execute all other settlement documents necessary to effect the approved settlement.  All terms of the Agreement, including the expenditure of $750,000.00 referenced in the Agreement to Safeco, the surety for ACE, are hereby approved contingent upon full performance and occurrence of all the conditions stated in the Agreement.

Contemporaneously with the execution of the Agreement by the parties, the foregoing total sum of $750,000.00, as contemplated within the Agreement, shall be paid, provided and on the condition that JEA’s Board of Directors approves JEA’s proposed payment, and JEA, E&K, RCMG and the respective fourth parties all pay their agreed payments and perform their agreed obligations as part of the global settlement of the litigation.  Payments shall be made to the payee (Safeco or its designee(s)) within the time frame and means stated in the Agreement.

Section 3.  Effective date.  This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form approved:

/s/  Michael B. Wedner   _

Office of General Counsel

Legislation Prepared By:  Michael B. Wedner,

Deputy General Counsel

G:\General Litigation\Wedner\Safeco v. City and JEA\Settlement\Ordinance. 12.6-11.doc