Bill Type and Number:  Ordinance 2012-372

Sponsor: The Council President at the request of the Mayor:

Date of Introduction: June 12, 2012

Committee(s) of Reference: F; TEU

Date of Analysis: June 15, 2012

Type of Action: Appropriation; CIP Amendment

Bill Summary: This ordinance appropriates $417,000 from the Banking Fund – Debt Proceeds Account to provide funding to replace the culvert, curbs and sidewalks along Herschel Street between Pinegrove Avenue and Van Wert Avenue and to relocate a 10” water line, as initiated by B.T. 12-074; provides for a carryover of funds to Fiscal Year 2012-2013; amends the 2012-2016 five-year Capital Improvement Program, approved by Ordinance 2011-406-E, to provide funding for a new project entitled “Herschel Street Culvert” and reduce funding for the project entitled “Intersection Improvements, Bridges, miscellaneous construction; “ provides for City oversight by the Department of Public Works. This project is located in Council District 14.

Background Information: The Herschel Street culvert running southeast located between Pinegrove Avenue and Van Wert Avenue is failing.  The culvert is a corrugated steel plate pipe arch that is partially crushed, held up by a wooden pole at one end.  Some of the metal has eroded away.  The roadway shows distress with stress cracks and pothole patches.  The roadway has settled along the curbs, creating standing pockets of water.  The channel is blocked with debris and sediment.  Proposed solution is to close the road, remove the failed culvert and replace it with a precast box culvert.  The channel will be cleaned and stabilized.  Sidewalks will be replaced on both sides of Herschel Avenue.  Replacement balustrades will attempt to match the existing, and this work will be coordinated with the Riverside Avondale Preservation Committee and the Historic Preservation Commission.  Coordination with JEA will be required to relocate the 10” water line running on the east side of Herschel. Design of this project will require five months, followed by three months for advertisement and contracting.  Construction will require another four months for a total project time of one year.

Policy Impact: Public Works/Road Capital Projects

Fiscal Impact: This ordinance appropriates $417,000

Analyst: Jackson