Introduced by the Council President at the request of the Mayor and Substituted by the Finance Committee:

ORDINANCE 2015-206

An ordinance appropriating $124,543.91 FROM THE Facilities Capital Maintenance – Government account to PROVIDE THE FINAL SETTLEMENT AMOUNT FROM THE CONSTRUCTION MANAGER FOR THE JACKSONVILLE VETERANS MEMORIAL ARENA 2001 EXTERIOR AND STRUCTURAL REPAIR PROJECT, AS INITIATED BY REVISED B.T. 15-054; PROVIDING A CARRYOVER OF FUNDS TO FISCAL YEAR 2015-2016; AMENDING THE 2015-2019 FIVE-YEAR CAPITAL IMPROVEMENT PROGRAM APPROVED BY ORDINANCE 2014-467-E TO INCREASE FUNDING FOR THE PROJECT ENTITLED “FACILITIES CAPITAL MAINTENANCE - GOVT”; PROVIDING FOR CITY OVERSIGHT BY THE DEPARTMENT OF PUBLIC WORKS; APPROVING & AUTHORIZING EXECUTION OF THE SETTLEMENT agreement and limited mutual release between THE CITY OF JACKSONVILLE and TURNER/PERRY-MCCALL/NORTHSIDE PARTNERS JOINT VENTURE REGARDING CONSTRUCTION OF VETERANS MEMORIAL ARENA; providing for an effective date.

WHEREAS, on September 21, 2001 the City and Turner Construction Company, Perry-McCall Construction Company, Inc., and Northside Partners, LLC, doing business jointly and severally as a joint venture under the registered fictitious name Turner/Perry-McCall/Northside Partners (hereinafter the “Construction Manager”), entered into City Contract No. 8189 (“the Contract”) for Construction Manager to construct Veterans Memorial Arena, an entertainment and sports arena (hereinafter “Project”); and

WHEREAS, in or about late 2011 or early 2012 the City, while performing maintenance services, found property damage to the Project and defects in the exterior masonry (hereinafter “Defects”), and required certain repairs to be made or funded by Construction Manager (hereinafter “Repairs”); and

WHEREAS, those Defects and Repairs have been resolved or completed to the satisfaction of the City; and

WHEREAS, the Construction Manager has made claims against one of its subcontractors, among others, regarding the Defects and Repairs, which claims have been resolved, and such resolution included receipt by Construction Manager of certain insurance proceeds (hereinafter “Insurance Proceeds”); and

WHEREAS, the City and the Construction Manager have determined that it is in the best interest of the parties to resolve the Claims related to the Defects and Repairs, and to avoid litigation, further costs, risk and expense, without admitting any liability or fault each to the other; and

WHEREAS, the Construction Manager has agreed to pay the City a total of $243,893.91 to reimburse the City for the cost of addressing the Defects and Repairs (“the Reimbursement Amount”) in exchange for a release regarding the Defects and Repairs, including any claims against the Insurance Proceeds;  and

WHEREAS, the Construction Manager paid the City $119,350.00 in October 2012, which has been credited to the Reimbursement Amount, leaving a balance of $124,543.91 due under the proposed settlement; and

WHEREAS, the parties have developed a proposed agreement to resolve the Claims; and

WHEREAS, the Council finds that it is in the best interests of the City and the public that the dispute be resolved without resort to litigation, financial exposure, costs, fees and expenses; now therefore

Be it ordained by the Council of the City of Jacksonville:

Section 1.		Appropriation.  For the 2014-2015 fiscal year, within the City’s budget, there is hereby appropriated the indicated sum from the accounts listed in subsection (a) to the accounts listed in subsection (b):

(Revised B.T. 15-054, attached hereto as Revised Exhibit 1 and incorporated herein by this reference):

- Appropriated from:

See Revised B.T. 15-054		$124,543.91

- Appropriated to:

See Revised B.T. 15-054		$124,543.91

Section 2.		Purpose.  The City entered into City Contract No. 8189 with the Turner/Perry-McCall/Northside Partners joint venture (“Construction Manager”) for construction of the Veterans Memorial Arena in 2001.  After the Project was completed, in late 2011 or early 2012, the City found property damage to the Project and defects in the exterior masonry.  The damage and defects have now been repaired to the satisfaction of the City.  The Construction Manager has agreed to reimburse the City for the cost of the repairs.  The City and the Construction Manager have reached a tentative settlement agreement which is reflected in the Settlement Agreement attached hereto as Exhibit 3.  The settlement calls for payment of an additional $124,543.91 by the Construction Manager to the City.  The purpose of the appropriation in Section 1 is to provide a budget transfer for this final settlement payment.

Section 3.		Carryover.		The funds appropriated in this ordinance shall not lapse but shall carryover to fiscal year 2015-2016.

Section 4.	CIP Amendment.	Ordinance 2014-467-E, being the 2015-2019 Five-Year Capital Improvement Program for the City and certain of its independent agencies, is hereby amended to increase funding for the project entitled “Facilities Capital Maintenance - Govt”. The project is more fully described in the Project Information Sheet, attached hereto as Exhibit 2 and incorporated herein by this reference. The Council finds that the deferral of this amendment of the CIP until the next annual budget and CIP review will be detrimental to the best interests of the community because such deferral will delay payment to the City of funds owed by the Contractor. Pursuant to Section 122.605(c), Ordinance Code, enactment of this ordinance requires the affirmative vote of two-thirds of the Council members present at the meeting because of the CIP amendment set forth in this section. This ordinance shall constitute an amendment to Ordinance 2014-467-E.  In all other respects, the Five-Year Capital Improvement Program approved by Ordinance 2014-467-E shall continue in full force and effect.

Section 5.		Oversight.		The Public Works Department shall oversee the project described herein.

Section 6.		Settlement Approved.	 The above recitals are true and correct and are incorporated herein. The proposed Settlement Agreement and Limited Mutual Release attached hereto and incorporated in this ordinance by this reference as Exhibit 3 (the “Agreement”), is approved. The Mayor or his designee is authorized to execute the Agreement, in substantially the form attached, on behalf of the City. In addition, the General Counsel or his designee is authorized to execute all other settlement documents necessary to conclude the approved settlement.

Section 7.		Effective Date.  This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

/s/ Margaret M. Sidman Office of General Counsel

Legislation prepared by: Margaret M. Sidman

G:\SHARED\LEGIS.CC\2015\Sub\2015-206.doc