FINANCE AMENDMENT

The Finance Committee offers the following amendment to File No. 2015-294:

- On page 1, line 12, after “APPROVAL;” insert “DETERMINING JUST CAUSE AND NECESSITY TO MODIFY THE SCOPE OF WORK FOR THE COLLINS ROAD PROJECT FROM BLANDING BOULEVARD TO PINE VERDE;”;

- On page 3, line 3½, insert a new Section 3 to read as follows:

“Section 3.	Council Findings as to Just Cause and Necessity.  The Council finds the following:

The Collins Road project from Blanding Boulevard to Pine Verde is identified as a project in the Better Jacksonville Plan to be widened from 2 lanes to a 4-lane divided urban roadway.  The need for this project at the identified scope has been reduced by several factors.  The project was originally identified as a need to accommodate increased traffic generated by additional improvements east of Pine Verde to Roosevelt Boulevard (US 17) including grade separated intersection.  These improvements are no longer funded by the City. In addition, the Florida Department of Transportation has made improvements to I-295 with the installation of a collector distributor system which further limits travel demand on this section of Collins Road. There is a need for improvements to this section of Pine Verde that may include pedestrian and bicycle amenities. The Jacksonville Transportation Authority (JTA) will conduct a Project Development and Environmental (PD&E) study to further define the scope of work needed on this section. Due to these factors, there is just cause to modify the project scope which will be determined by the PD&E study to be conducted by JTA.”;

- Renumber remaining Sections accordingly;

- On page 1, line 1, amend the introductory sentence to add that the bill was amended as reflected herein.

Form Approved:

__/s/ Paige Hobbs Johnston

Office of General Counsel

Legislation Prepared By: Margaret M. Sidman

G:\SHARED\LEGIS.CC\2015\Amendments\2015-294 Finance Amd.doc