Introduced by Council President Yarborough and amended by the Finance Committee:

ORDINANCE 2015-294-E

AN ORDINANCE AMENDING ORDINANCE 2013-820-E TO REPLACE THE JTA PROJECT LIST ATTACHED TO THE INTERLOCAL AGREEMENT APPROVED BY ORDINANCE 2013-820-E WITH A REVISED JTA PROJECT LIST; providing council approval for project cost changes in excess of 20% of THE cost estimated in THE original COST ALLOCATION OF THE project list, thus requiring council approval; DETERMINING JUST CAUSE AND NECESSITY TO MODIFY THE SCOPE OF WORK FOR THE COLLINS ROAD PROJECT FROM BLANDING BOULEVARD TO PINE VERDE; PROVIDING AN EFFECTIVE DATE.

WHEREAS, the City of Jacksonville (the “City”) enacted Ordinance 2013-820-E and subsequently entered into an interlocal agreement (the “Interlocal Agreement”) with the Jacksonville Transportation Authority (“JTA”) for allocations of the local option gas tax, sales tax and constitutional gas tax revenues for the period of 2016-2036; and

WHEREAS, under the Interlocal Agreement, JTA agreed to develop, construct and maintain certain roadway projects which had not been completed through the Better Jacksonville Plan with a portion of the funds received through the local option gas tax; and

WHEREAS, the description and prioritization of the roadway projects were described at the “JTA Project List” and illustrated in an exhibit to the Interlocal Agreement identified as “Exhibit 1;” and

WHEREAS, pursuant to the Interlocal Agreement, the JTA Project List could not be modified or amended without the approval of Council; and

WHEREAS, the Interlocal Agreement also required that any project budget fluctuations in the aggregate from the original cost allocation by 20% or more be approved by the Council; and

WHEREAS, since the time that Ordinance 2013-820-E was enacted, JTA has investigated the project costs for the JTA Project List and has determined that some roadway projects will exceed original cost estimates in the JTA Project List due to permitting, contracting and other changing conditions resulting from the 6-8 year delay in the time that they were scheduled to be completed under the Better Jacksonville Plan; and

WHEREAS, JTA has requested that the original JTA Project List be substituted with a revised project list which more accurately reflects the current conditions for development and construction and modifies some of the project prioritizations; and

WHEREAS, JTA has also requested Council approval for changes in the cost estimate of projects which exceed 20% of the original cost allocation; now therefore,

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		Amendment to Ordinance 2013-820-E to revise the JTA Project List attached as Exhibit 1 to the Interlocal Agreement.  Exhibit 1 of the Third Revised Exhibit 1 of Ordinance 2013-820-E is hereby amended and replaced with the Revised JTA Project List, attached hereto and incorporated by reference herein as Exhibit 1. The Revised JTA Project List replaces the original JTA Project List attached as Exhibit 1 of the Interlocal Agreement approved by Ordinance 2013-820-E.

Section 2.		Approval of the changes to the cost estimates for certain projects.  The Council hereby approves the Revised JTA Project List attached hereby as Exhibit 1 and approves the changes in cost estimates for certain projects where the project costs exceed 20% of the original cost allocation. A description of the changes is reflected in the summary document entitled “JTA Mobility Works Proposed Project List Modifications,” attached hereto and incorporated by reference herein as Exhibit 2.

Section 3.		Council Findings as to Just Cause and Necessity.  The Council finds the following:

The Collins Road project from Blanding Boulevard to Pine Verde is identified as a project in the Better Jacksonville Plan to be widened from 2 lanes to a 4-lane divided urban roadway.  The need for this project at the identified scope has been reduced by several factors.  The project was originally identified as a need to accommodate increased traffic generated by additional improvements east of Pine Verde to Roosevelt Boulevard (US 17) including grade separated intersection.  These improvements are no longer funded by the City. In addition, the Florida Department of Transportation has made improvements to I-295 with the installation of a collector distributor system which further limits travel demand on this section of Collins Road. There is a need for improvements to this section of Pine Verde that may include pedestrian and bicycle amenities. The Jacksonville Transportation Authority (JTA) will conduct a Project Development and Environmental (PD&E) study to further define the scope of work needed on this section. Due to these factors, there is just cause to modify the project scope which will be determined by the PD&E study to be conducted by JTA.

Section 4.		Effective Date.  This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

__/s/ Paige Hobbs Johnston

Office of General Counsel

Legislation Prepared By:	Paige H. Johnston

G:\SHARED\LEGIS.CC\2015\Ord\2015-294-E.doc