LAND USE AND ZONING COMMITTEE AMENDMENT

The Land Use and Zoning Committee offers the following first amendment to File No. 2015-449:

- On page 1, line 15, after “JUNE 15, 2015” insert “AND REVISED AUGUST 18, 2015”;

- On page 2, line 4, after “June 15, 2015” and insert “and revised August 18, 2015”;

- On page 2, line 28, strike “Exhibit 1” and insert “Revised Exhibit 1”;

- On page 3, line 1, after “2015” and insert “and revised August 18, 2015”;

- On page 3, line 2½ insert a new Section 3 to read as follows:

“Section 3.	Phases I through III have been fully mitigated, and the Developer has complied with all Development Order terms and conditions relating to those phases.  To meet concurrency requirements pursuant to Subsection 163.3180(5), Florida Statutes (2014) for Phases IV and V impacts to the regional transportation system, the Developer will contribute $2,593,000 (in 2014 dollars), the “Proportionate Share Contribution”. The Developer will elect to either construct FDOT-approved modifications to the J. Turner Butler/San Pablo Road interchange as described in Option “A” below or pay the Proportionate Share Contribution as described in either Option “B” or Option “C” below. Any of these Options shall relieve the Developer of any further transportation mitigation obligation through Phase V.

Option “A”:  The Developer proposes as mitigation a modification to the J. Turner Butler Boulevard/San Pablo Road interchange to be constructed by the Developer.  A FDOT agreed upon conceptual design of an improvement will be subject to an Interchange Modification Report (IMR) or Interchange Justification Report (IJR) with ultimate permitting authority resting with FDOT.  The IMR/IJR will be prepared by the Developer and must be submitted to FDOT at least two years prior to the end of Phase IV. The Developer must receive approval of an IMR/IJR from the FDOT prior to construction and must construct within three years of approval or the IMR/IJR will have to be updated and resubmitted for approval.  The Developer shall begin construction of the IMR/IJR approved conceptual design of the J. Turner Butler Boulevard interchange modification (defined as a construction contract being awarded and construction bond being posted) prior to commencement of Phase V of the Development Order of this project and must be completed within twenty-four (24) months of the commencement of construction of the interchange modification. In the event that the cost of the IMR, design, right-of-way (if necessary) and construction of the FDOT permitted alternative is less than the Proportionate Share Contribution, the Developer shall pay the difference to FDOT consistent with the timeframe and process specified in Option “B” below.

Option “B”:  Prior to the commencement of Phase V, the Developer shall pay the Proportionate Share Contribution as described below. The Developer shall provide for notification to FDOT and the City of Jacksonville when the funds are paid. The recipient of funds, as outlined below, shall provide for notification of the City or FDOT, as applicable, when the funds are received.  The Proportionate Share Contribution shall be used to fund J. Turner Butler Boulevard improvements which mitigate traffic impacts of the Mayo Clinic DRI as agreed upon by the Developer, the City of Jacksonville and FDOT. The FDOT and the City shall execute a Memorandum of Understanding (“MOU”) whereby the FDOT and the City outline how the FDOT will identify a FDOT project that will address the Phase IV and Phase V impacts and submit the project to the City for its consideration and review.

If prior to the commencement of Phase V the FDOT has identified a project, the FDOT shall submit the project pursuant to the MOU to the City. If the City agrees to this project, the Developer shall execute a locally funded agreement for the Proportionate Share Contribution with the FDOT. If prior to the commencement of Phase V the FDOT has not identified a project, the Developer shall contribute the Proportionate Share Contribution to the City. The City shall retain the Contribution until the FDOT identifies a project and then the City shall enter into a locally funded agreement with FDOT.

Option “C”:  If prior to the commencement of Phase V the FDOT, with concurrence of the City, constructs a facility that addresses the Phase IV and Phase V impacts, prior to the commencement of Phase V the Developer shall contribute the Proportionate Share Contribution to FDOT. The Developer shall provide for notification of the City of Jacksonville when the funds are paid. The FDOT shall provide for notification of the City of Jacksonville when the funds are received.”; and

- On page 3, line 21, strike “This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.” and insert “The adoption of this ordinance shall be deemed to constitute a quasi-judicial action of the City Council and shall become effective upon signature by the Council President and the Council Secretary.”

- Strike Exhibit 1 and attach Revised Exhibit 1.

- Renumber the remaining Section(s); and

- On page 1, line 1, amend the introductory sentence to add that the bill was amended as reflected herein.

Form Approved:

/s/ Susan C. Grandin_____

Office of General Counsel

Legislation Prepared By:	Susan C. Grandin

G:\SHARED\LEGIS.CC\2015\Amendments\LUZ Amendments\2015-449 AMD.doc