Introduced and amended by the Land Use and Zoning Committee:

ORDINANCE 2015-449-E

AN ORDINANCE AMENDING THE DEVELOPMENT ORDER FOR THE MAYO CLINIC JACKSONVILLE DEVELOPMENT OF REGIONAL IMPACT (DRI), ORIGINALLY APPROVED BY RESOLUTION 88-983-362, AS AMENDED BY RESOLUTION 93-226-247 AND ORDINANCE 2006-841-E; SPECIFICALLY AMENDING THE DEVELOPMENT ORDER PURSUANT TO THE NOTIFICATION OF A PROPOSED CHANGE TO A PREVIOUSLY APPROVED DEVELOPMENT OF REGIONAL IMPACT (NOPC) FILED BY MAYO FOUNDATION FOR MEDICAL EDUCATION AND RESEARCH, AND DATED JUNE 15, 2015 AND REVISED AUGUST 18, 2015 WHICH CHANGES ARE GENERALLY DESCRIBED AS CHANGING THE PHASING SCHEDULE, CHANGING THE MASTER PLAN MAP H TO REFLECT A POSSIBLE NEW VEHICULAR CONNECTION FROM THE DRI TO J. TURNER BUTLER BLVD., CHANGING THE TRANSPORTATION PROPORTIONATE SHARE CALCULATION AND MITIGATION PLAN AND REPLACING THE TRANSPORTATION SPECIFIC CONDITION 2; FINDING THAT THESE CHANGES DO NOT CONSTITUTE A SUBSTANTIAL DEVIATION FROM THE ORIGINALLY APPROVED MAYO CLINIC JACKSONVILLE DRI DEVELOPMENT ORDER; WAIVING POSTING OF SIGNS AND MAILING OF NOTICES IF APPLICABLE; PROVIDING AN EFFECTIVE DATE.

WHEREAS, the Council adopted the Mayo Clinic Jacksonville DRI Development Order by Resolution 88-983-362, as amended by Resolution 93-226-247 and Ordinance 2006-841-E; and

WHEREAS,	Mayo Foundation for Medical Education and Research has submitted an NOPC, dated June 15, 2015 and revised August 18, 2015, to the City requesting certain changes to the Mayo Clinic Jacksonville DRI Development Order; and

WHEREAS, the NOPC has been submitted to the appropriate state and local land planning agencies and has been reviewed by the City’s Planning and Development Department; and

WHEREAS, the Planning and Development Department has submitted recommendations regarding the proposed changes to the Mayo Clinic Jacksonville DRI Development Order; and

WHEREAS, the Land Use and Zoning Committee has reviewed the NOPC and made its recommendation to Council; and

WHEREAS, the Northeast Florida Regional Council found that the proposed changes do not result in any additional adverse regional impacts and do not constitute a substantial deviation from the originally approved DRI Development Order; and

WHEREAS, a public hearing was properly noticed and held by the Council pursuant to Section 380.06, Florida Statutes; and

WHEREAS, after such public hearing and in consideration of the recommendations submitted to the Council, the Council has made certain findings and determinations; now, therefore

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		The Development Order for the Mayo Clinic Jacksonville DRI is hereby amended to incorporate the proposed changes and modifications contained in the NOPC dated June 15, 2015 and revised August 18, 2015 and attached hereto as Revised Exhibit 1.

Section 2.		The Council hereby finds and determines that the changes and modifications set forth in the NOPC dated June 15, 2015 and revised August 18, 2015 do not constitute a substantial deviation as defined in Section 380.06(19), Florida Statutes.

Section 3.		Phases I through III have been fully mitigated, and the Developer has complied with all Development Order terms and conditions relating to those phases.  To meet concurrency requirements pursuant to Subsection 163.3180(5), Florida Statutes (2014) for Phases IV and V impacts to the regional transportation system, the Developer will contribute $2,593,000 (in 2014 dollars), the “Proportionate Share Contribution”. The Developer will elect to either construct FDOT-approved modifications to the J. Turner Butler/San Pablo Road interchange as described in Option “A” below or pay the Proportionate Share Contribution as described in either Option “B” or Option “C” below. Any of these Options shall relieve the Developer of any further transportation mitigation obligation through Phase V.

Option “A”:  The Developer proposes as mitigation a modification to the J. Turner Butler Boulevard/San Pablo Road interchange to be constructed by the Developer.  A FDOT agreed upon conceptual design of an improvement will be subject to an Interchange Modification Report (IMR) or Interchange Justification Report (IJR) with ultimate permitting authority resting with FDOT.  The IMR/IJR will be prepared by the Developer and must be submitted to FDOT at least two years prior to the end of Phase IV. The Developer must receive approval of an IMR/IJR from the FDOT prior to construction and must construct within three years of approval or the IMR/IJR will have to be updated and resubmitted for approval.  The Developer shall begin construction of the IMR/IJR approved conceptual design of the J. Turner Butler Boulevard interchange modification (defined as a construction contract being awarded and construction bond being posted) prior to commencement of Phase V of the Development Order of this project and must be completed within twenty-four (24) months of the commencement of construction of the interchange modification. In the event that the cost of the IMR, design, right-of-way (if necessary) and construction of the FDOT permitted alternative is less than the Proportionate Share Contribution, the Developer shall pay the difference to FDOT consistent with the timeframe and process specified in Option “B” below.

Option “B”:  Prior to the commencement of Phase V, the Developer shall pay the Proportionate Share Contribution as described below. The Developer shall provide for notification to FDOT and the City of Jacksonville when the funds are paid. The recipient of funds, as outlined below, shall provide for notification of the City or FDOT, as applicable, when the funds are received.  The Proportionate Share Contribution shall be used to fund J. Turner Butler Boulevard improvements which mitigate traffic impacts of the Mayo Clinic DRI as agreed upon by the Developer, the City of Jacksonville and FDOT. The FDOT and the City shall execute a Memorandum of Understanding (“MOU”) whereby the FDOT and the City outline how the FDOT will identify a FDOT project that will address the Phase IV and Phase V impacts and submit the project to the City for its consideration and review.

If prior to the commencement of Phase V the FDOT has identified a project, the FDOT shall submit the project pursuant to the MOU to the City. If the City agrees to this project, the Developer shall execute a locally funded agreement for the Proportionate Share Contribution with the FDOT. If prior to the commencement of Phase V the FDOT has not identified a project, the Developer shall contribute the Proportionate Share Contribution to the City. The City shall retain the Contribution until the FDOT identifies a project and then the City shall enter into a locally funded agreement with FDOT.

Option “C”:  If prior to the commencement of Phase V the FDOT, with concurrence of the City, constructs a facility that addresses the Phase IV and Phase V impacts, prior to the commencement of Phase V the Developer shall contribute the Proportionate Share Contribution to FDOT. The Developer shall provide for notification of the City of Jacksonville when the funds are paid. The FDOT shall provide for notification of the City of Jacksonville when the funds are received.

Section 4.		The mailing of notices and posting of signs regarding consideration of this Ordinance is hereby determined unnecessary and impractical.  Accordingly, the provisions of Chapter 656, Ordinance Code, are waived, to the extent such provisions would require the mailing of notices and posting of signs regarding this Ordinance.

Section 5.		The Legislative Services Division is hereby directed to forward a certified copy of this Ordinance to the following, immediately upon its effective date:  State of Florida, Department of Economic Opportunity, Division of Community Planning & Development, the Caldwell Building, MSC 160, 107 East Madison Street, Tallahassee, Florida 32399; Growth Management Director, Northeast Florida Regional Council, 6850 Belfort Oaks Place, Jacksonville, Florida 32216; Anthony Robbins, AICP, Agent for the Mayo Clinic Jacksonville DRI, 13901 Sutton Park Drive South, Suite 200, Jacksonville Florida, 32224; and Mr. T.R. Hainline, Esq., Agent for the Mayo Clinic Jacksonville DRI, 1301 Riverplace Boulevard, Suite 1500, Jacksonville, Florida, 32207.

Section 6.		Effective Date.  The adoption of this ordinance shall be deemed to constitute a quasi-judicial action of the City Council and shall become effective upon signature by the Council President and the Council Secretary.

Form Approved:

/s/ Susan C. Grandin_____

Office of General Counsel

Legislation Prepared By: Susan C. Grandin

G:\SHARED\LEGIS.CC\2015\Ord\Land Use General\2015-449-E.doc