Bill Type and Number:    Ordinance   2017-55

Sponsor: Council President at the request of the Mayor

Date of Introduction: January 24, 2017

Committee(s) of Reference: NCIS; F

Date of Analysis: January 27, 2017

Type of Action: Appropriation; CIP Amendment

Bill Summary: The ordinance reappropriates $274,000 from the Countywide Bulkhead Assessment, Repair and Replacement Project to the Bert Maxwell Park Bulkhead Improvements Project to provide funding for the construction of a steel sheet pile structure which will not corrode in the harsh salt water environment, as initiated by B.T. 17-053; it amends the 2017-2021 five-year Capital Improvement Program, approved by Ordinance 2016-505-E, to decrease funding for the project entitled “Countywide Bulkhd – Assmnt, Repair, Replcem” and increase funding for the project entitled “Bert Maxwell Park Bulkhead Improvements.”

Background Information: The purpose of this legislation is to provide additional funds to address unforeseen conditions, identified after construction started, in order to complete the Bert Maxwell Bulkhead.  Contract documents called for the contractor to utilize city provided stockpiled sheet pile; however, there was insufficient quantity stockpiled.  Additional fill is required to fill voids that could not be identified until construction was underway.  Once installed, a 30’ section of the wall had to be replaced with longer, coated sheet pile to provide adequate penetration and support of the wall.  In addition, modified corner connections are needed to address the different sizes of sheet pile long with additional concrete top cap.  The contractor will remobilize with the special equipment needed once the change order is executed.  The Public Works Department/Engineering & Construction Management Division will provide oversight for this project.

Policy Impact: Public Works/Engineering & Construction Management

Fiscal Impact: The ordinance appropriates $274,000.00.

Analyst: Jackson