Introduced by the Council President at the request of the Mayor:

## ORDINANCE 2017-270

AN ORDINANCE APPROVING, AND AUTHORIZING THE MAYOR AND CORPORATION SECRETARY TO EXECUTE AND DELIVER, THE FIRST AMENDMENT TO THE MEMORANDUM OF AGREEMENT AMONG THE BUREAU OF OCEAN ENERGY MANAGEMENT (BOEM) OF THE DEPARTMENT OF THE INTERIOR, THE U.S. ARMY CORPS OF ENGINEERS (USACE) OF THE DEPARTMENT OF THE ARMY, AND THE CITY OF JACKSONVILLE IN ORDER TO INCREASE FROM 1,394,000 CUBIC YARDS TO 1,900,000 CUBIC YARDS THE AMOUNT OF SAND AND GRAVEL NECESSARY FOR THE SHORE PROTECTION PROJECT AS A RESULT OF HURRICANE MATTHEW’S EFFECT ON THE CITY’S BEACH AND DUNES; PROVIDING FOR CITY OVERSIGHT BY THE ENGINEERING AND CONSTRUCTION MANAGEMENT DIVISION OF THE DEPARTMENT OF PUBLIC WORKS; REQUESTING ONE CYCLE EMERGENCY PASSAGE; PROVIDING AN EFFECTIVE DATE.

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		First Amendment to Memorandum of Agreement approved and execution authorized.  There is hereby approved, and the Mayor and Corporation Secretary are hereby authorized to execute and deliver, the First Amendment to the Memorandum of Agreement among the Bureau of Ocean Energy Management of the Department of the Interior and the Corps of Engineers of the Department of the Army and the City of Jacksonville, Florida, in substantially the same form attached hereto as Exhibit 1 and incorporated herein by this reference. Ordinance 2016-177-E authorized the City to execute a Memorandum of Agreement among the Bureau of Ocean Energy Management (BOEM) of the U.S. Department of the Interior, the U. S. Army Corps of Engineers (USACE) of the Department of the Army, and the City (the “MOA”). The MOA authorized the use of up to 1,394,000 cubic yards of Outer Continental Shelf sediment resources from Duval Borrow Area Shoal for exclusive use in a beach renourishment project to facilitate stabilization and restoration of the proper ecological function of the beach along the Duval County, Florida shoreline. As a result of Hurricane Matthew’s effect upon the City’s beach and dunes, the City needs to amend the MOA to increase the amount of additional sand and gravel required for the beach renourishment project (Shore Protection Project) from 1,394,000 cubic yards to 1,900,000 cubic yards.

Section 2.		Oversight.		The Engineering and Construction Management Division of the Department of Public Works shall oversee the Shore Protection Project.

Section 3.		Requesting one cycle emergency passage pursuant to Council Rules 4.901 Emergency.	One cycle emergency passage of this legislation is requested. The nature of the emergency is that on March 23, 2017, the City was informed by USACE that its beach renourishment contractor is expected to arrive almost one month early to recommence the Shore Protection Project. Because of this early start, the time required to extend the offshore agreement with BOEM to provide the necessary borrow site for beach sand needs to be accelerated.

Section 4.	   	Effective Date.  This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

/s/   James R. McCain, Jr.

Office of General Counsel

Legislation prepared by James R. McCain, Jr.

GC-#1113975-v1-03_27_18_PW_BOEM_1stAmend_CA_oversight_cycle_emerg.doc