Bill Type and Number: Ordinance 2018-38

Introducer/Sponsor(s): Council Member R. Brown

Date of Introduction: January 9, 2017

Committee(s) of Reference: NCSPHS, F

Date of Analysis: January 11, 2017

Type of Action: Revision of prior ordinance exhibits; request for one cycle emergency passage

Bill Summary: The bill amends the project details and costs for the Lonnie Miller Regional Park development project shown on Exhibits 1 and 3 attached to Ordinance 2016-463-E, combining the 7 components of the project into one project detail in the accounting system’s Authorized Capital Projects system. The total budget for Phase 1 of the Lonnie Miller Regional Park project remains unchanged. One cycle emergency passage is requested.

Background Information: When the Lonnie Miller Regional Park project was approved in 2016 the attached BT established project accounts for each of the 7 elements in Phase 1: amphitheater stage; 8 basketball courts; multi-use field; picnic pavilion at the basketball courts; picnic pavilion at the tennis courts; northwest parking lot; southwest parking lot. The accounts had dollar amounts (interpreted as maximum amounts) attached to each project based on initial construction cost estimates. With construction of the amphitheater stage underway, it has become apparent that the funds allocated to that project will be insufficient to cover the full cost of that element. The Parks, Recreation and Community Services Department has requested authorization to combine the 7 project elements into a single Lonnie Miller Park Phase 1 project account, within which funds can be administratively transferred from one element to another as circumstances may require. The overall budget for Phase 1 is not being increased. Emergency passage on one cycle is requested in order to allow reallocation of funding to the amphitheater stage element currently under construction so that project can continue to completion.

Policy Impact Area: Park improvements

Fiscal Impact: No change in overall project budget; funds may be transferred administratively among the 7 elements as needs change.

Analyst: Clements