Introduced by the Council President at the request of the Mayor and amended by the Transportation, Energy, and Utilities Committee:

ORDINANCE 2018-460-E

AN ORDINANCE APPROPRIATING $346,516.00 IN FUNDING FROM THE CNTYWD INTERSECTION IMP & BRIDGE REHAB – INTERSECTIONS PROJECT TO THE ATLANTIC BLVD/JOEANDY RD IMPROVEMENTS PROJECT TO COMPLETE THE DESIGN AND CONSTRUCTION OF A RIGHT TURN LANE ON JOEANDY ROAD HEADING SOUTH AT THE INTERSECTION OF ATLANTIC BOULEVARD, AS INITIATED BY B.T. 18-084; AMENDING THE 2018-2022 FIVE-YEAR CAPITAL IMPROVEMENT PROGRAM APPROVED BY ORDINANCE 2017-505-E TO DECREASE FUNDING FOR THE PROJECT ENTITLED “CNTYWD INTERSECTION IMP & BRIDGE REHAB – INTERSECTIONS” AND INCREASE FUNDING FOR THE PROJECT ENTITLED “ATLANTIC BLVD/JOEANDY RD IMPROVEMENTS”; PROVIDING AN EFFECTIVE DATE.

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		Appropriation.  For the 2017-2018 fiscal year, within the City’s budget, there are hereby appropriated the indicated sum(s) from the account(s) listed in subsection (a) to the account(s) listed in subsection (b):

(B.T. 18-084, attached hereto as Exhibit 1 and incorporated herein by this reference):

(a)	Appropriated from:

See B.T. 18-084					$346,516.00

(b)	Appropriated to:

See B.T. 18-084					$346,516.00

(c)	Explanation of Appropriation

The funding above is a transfer of funds from the CNTYWD INTERSECTION IMP & BRIDGE REHAB – INTERSECTIONS PROJECT to the ATLANTIC BLVD/JOEANDY RD IMPROVEMENTS PROJECT. This is a reappropriation of existing debt authorization and will not result in the City’s incurring any additional debt to finish the project.

Section 2.		Purpose.  The purpose of the appropriation in Section 1 is to provide funding to complete the design and construction of a right turn lane on Joeandy Road heading south at the intersection of Atlantic Boulevard. The original in-house concept anticipated a much simpler design. The original construction estimate included 16 pay items, but the actual design became more complicated after the City Traffic Engineer completed his review, leading to 54 pay items. Additions include a gravity wall, a concrete traffic separator, and significantly more traffic control work items than originally anticipated. Construction costs are also higher because of the high traffic, limited work area, increased construction costs, and increased costs for design services, which include a topographic survey and soft dig utility locates.

Section 3.		CIP Amendment.  Ordinance 2017-505-E, being the 2018-2022 Five-Year Capital Improvement Program for the City and certain of its independent agencies, is hereby amended to reduce funding for the project entitled “Cntywd Intersection Imp & Bridge rehab - Intersections” and increase funding for the project entitled “Atlantic Blvd/JoeAndy Rd Improvements.” The projects are more fully described in the Project Information Sheets, attached hereto as Revised Exhibit 2, labeled as “Revised Exhibit 2, Rev CIP, August 20, 2018 – TEU” and incorporated herein by this reference. The Council finds that the deferral of this amendment of the CIP until the next annual budget and CIP review will be detrimental to the best interests of the community because such deferral will result in unnecessary delay in completing a needed project. Pursuant to Section 122.605(c), Ordinance Code, enactment of this ordinance requires the affirmative vote of two-thirds of the Council members present at the meeting because of the CIP amendment set forth in this section. This ordinance shall constitute an amendment to Ordinance 2017-505-E.  In all other respects, the Five-Year Capital Improvement Program approved by Ordinance 2017-505-E shall continue in full force and effect.

Section 5.		Effective Date.  This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

__/s/ Paige Hobbs Johnston

Office of General Counsel

Legislation prepared by: James R. McCain, Jr.

GC-#1232383-v1-2018-460-E.doc