# LAND USE AND ZONING COMMITTEE AMENDMENT

Land Use and Zoning Committee offers the following first amendment to File No. 2005-1157:

- On page 1, line 21, and on page 2, line 24, before “Exhibit 1” insert “Revised”; and

- On page 2, line 22 ½ insert a new Section 2 to read as follows:

“Section 2.	Rezoning Approved Subject to Conditions. This rezoning is approved subject to the following conditions:

(a) Development shall proceed in accordance with the Traffic Engineering Division Memorandum dated October 24, 2005, and attached hereto as Exhibit 3,  and the Transportation Planning Division Memorandum dated October 25, 2005, and attached hereto as Exhibit 4, or as otherwise approved by the Traffic Engineering Division and the Planning and Development Department.

(b)	Phasing of the project shall not permit vertical development of over 50% of the lots until roadway improvements to V.C. Johnson Road are completed.

(c)	The maximum lot coverage for all structures shall not exceed 45%.

(d)	One double-sided or two single-sided, externally illuminated monument entrance signs shall be permitted and may not exceed 12 feet in height and 24 square feet in area.

(e)	The developer shall pipe the ditches along V.C. Johnson Road from Dunn Avenue to the closer of either the location where the piped ditches would allow the construction of sidewalks, or the location of the V.C. Johnson Road/James C. Johnson Road intersection.  Such work shall be completed prior to the vertical development of over 50% of the lots.”; and

(3)	Renumber the remaining Sections; and

(4)	Strike Exhibit 1 and replace it with Revised Exhibit 1; and

(5)	Attach Exhibit 3 and Exhibit 4 as labeled; and

(6)	Amend the introduction line to reflect this amendment.

Form Approved:

/s/ Shannon K. Eller__________

Office of General Counsel

Legislation Prepared By:	Shannon K. Eller

/tmp/in/input.doc