| LEGISLATIVE FACT SHEET |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DATE: | 1/19/2006 |  |  |  |  |  | BT OR RC NUMBER: |  | 2007-0213 |  |
| SPONSORING AGENCY (Department/Division/Agency): |  |  |  |  |  |  |  |  |  |  |
| Department of Public Works – Better Jacksonville Plan |  |  |  |  |  |  |  |  |  |  |
| Federal or State Mandates: |  |  | N/A |  |  |  |  |  |  |  |
| PURPOSE/SUMMARY: |  |  | The purpose of this legislation is to reduce approved funding (budget) for the |  |  |  |  |  |  |  |
| Spring Park (Emerson to University) and Barnes Roads projects contained in the Better Jacksonville Plan and |  |  |  |  |  |  |  |  |  |  |
| transfer that funding to the Hendricks Avenue project to fund necessary pending change orders and close-out |  |  |  |  |  |  |  |  |  |  |
| the construction contract. Any savings in the total amount should revert back to the Spring Park Road project. |  |  |  |  |  |  |  |  |  |  |
| This legislation also amends the 2006-2011 CIP for the Spring Park, Barnes and Hendricks Avenue projects. |  |  |  |  |  |  |  |  |  |  |
| FUNDING: |  | Net Amount Appropriated: |  |  | $ | 453,300.00 |  |  |  | as follows: |
|  | Federal Funding Source |  |  |  |  |  |  | Amount: $ |  |  |
|  | State Funding Source |  |  |  |  |  |  | Amount: $ |  |  |
|  | City of Jax Funding Source |  |  |  | Better Jacksonville Projects |  |  | Amount: $ |  | 453,300.00 |
|  | In-Kind Contribution |  |  |  |  |  |  | Amount: $ |  |  |
| IMPACT – FINANCIAL/OTHER: |  |  |  |  |  |  |  |  |  |  |
| The transfer of funds contemplated herein are monies already appropriated to projects in the Better |  |  |  |  |  |  |  |  |  |  |
| Jacksonville Plan. No additional or external funding is needed. Failure to approve this Budget Transfer will |  |  |  |  |  |  |  |  |  |  |
| leave the City exposed to monetary claims by the contractor. |  |  |  |  |  |  |  |  |  |  |

| ACTION ITEMS: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Emergency? | Yes |  | No | X | Justification? |  |  |  |
|  | Fiscal Year Carryover? | Yes |  | No | X |  |  |  |  |
|  | CIP Amendment? | Yes | X | No |  | (attach CIP) |  |  |  |
|  | Contract Approval? | Yes |  | No | X | (attach a copy only) |  |  |  |
|  | Related RC? | Yes |  | No | X | (attach a copy) |  |  |  |
|  | Waiver of Code? | Yes |  | No | X | (Identify Code Provision |  |  | ) |
|  | Continuation Grant? | Yes |  | No | X |  |  |  |  |
| (Please Complete and Return Immediately) |  |  |  |  |  |  |  |  |  |

| To: | MBRC, c/o Roselyn Chall, Budget Division, Suite 325 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| cc: | Adam Hollingsworth, Council Liaison |  |  |  |  |  |  |  |  |  |  |
| Mayor’s Office, Fourth Floor, City Hall at St. James |  |  |  |  |  |  |  |  |  |  |  |
| From: | David M. Schneider, P. E. |  |  |  |  |  |  |  |  |  |  |
|  | Phone: | 255-8746 | Fax: |  | 255-8927 |  |  |  |  |  |  |
| Contact Person: |  | David M. Schneider, P. E. |  | Phone: |  | 255-8746 |  |  | Fax: |  | 255-8927 |
| FACT SHEET IS REQUIRED BEFORE LEGISLATION IS INTRODUCED |  |  |  |  |  |  |  |  |  |  |  |
| Legislative Fact Sheet – Blank current as of 6-29-05 |  |  |  |  |  |  |  |  |  |  |  |