Introduced by the Council President at the request of the Mayor:

ORDINANCE 2007-221

An ordinance appropriating $162,540 FROM THE PARKS CONTINGENCY FUND TO THE 9A/BAYMEADOWS REGIONAL PARK PROJECT TO PROVIDE FUNDING FOR A CHANGE ORDER FOR STABILIZING THE FOUNDATION OF THE ROADWAY AND PARKING LOT, REMOVING DEBRIS AND USING CLEAN FILL DIRT, AS INITIATED BY B.T. 07-107; PROVIDING FOR A CARRYOVER TO FISCAL YEAR 2007-2008; AMENDING THE 2006-2011 FIVE-YEAR CAPITAL IMPROVEMENT PROGRAM APPROVED BY ORDINANCE 2006-789-E TO AUTHORIZE transfer of funds; PROVIDING AN EFFECTIVE DATE.

Be it ordained by the Council of the City of Jacksonville:

Section 1.		Appropriation.  For the 2006-2007 fiscal year, within the City’s budget, there are hereby appropriated the indicated sum(s) from the account(s) listed in subsection (a) to the account(s) listed in subsection (b):

(B.T. 07-107 attached hereto as Exhibit 1 and incorporated herein by this reference)

- Appropriated from:

See B.T. 07-107	$162,540.00

- Appropriated to:

See B.T. 07-107	$162,540.00

Section 2.		Carryover. 	The funds appropriated in this ordinance shall not lapse, but shall carryover into fiscal year 2007-2008.

Section 3.		Purpose.  The purpose of the appropriation in Section 1 is to transfer funds from the Parks Contingency Fund to the 9A/Baymeadows Regional Park Project to provide funds for stabilizing the foundation of the roadway and parking lot, removing debris and using clean fill dirt, as initiated by B.T. 07-107.

Section 4.		CIP Amendment.	Ordinance 2006-789-E, being the 2006-2011 Five-Year Capital Improvement Program for the City and certain of its independent agencies, is hereby amended to change the amount of funding for the 9A/Baymeadows Regional Park Project due to unanticipated additional work necessary to stabilize the roadway foundation.  This project is more fully described in the CIP Project Information Sheet, attached hereto as Exhibit 2 and incorporated herein by this reference.  This ordinance shall constitute an amendment to Ordinance 2006-789-E.  In all other respects, the Five-Year Capital Improvement Program approved by Ordinance 2006-789-E shall continue in full force and effect.

Section 5.		Effective Date.  This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

___/s/ Jim McCain__________________

Office of General Counsel

Legislation prepared by: Jim McCain

/tmp/in/input.doc