Introduced by the Council President at the request of the Mayor:

# ORDINANCE 2007-464-E

AN ORDINANCE AUTHORIZING THE MAYOR TO EXECUTE AN AMENDMENT TO THE PURCHASE AND SALE AGREEMENT FOR THE SALE OF A PORTION OF CECIL COMMERCE CENTER NORTH SITE N-11 TO BRIDGESTONE FIRESTONE NORTH AMERICAN TIRE, LLC (“BRIDGESTONE”), AUTHORIZED BY ORDINANCE 2006-755-E; PROVIDING AN EFFECTIVE DATE.

WHEREAS, Ordinance 2006-755-E authorized the sale of a portion of parcel N-11 (“Project Site”) within the northern portion of the City’s Cecil Commerce Center pursuant to a Purchase and Sale Agreement between the City and Bridgestone (“Agreement”); and

WHEREAS, during the due diligence period under the Agreement, Bridgestone discovered the following three significant issues with the Project Site that were not known by the City or Bridgestone at the time parties entered into the Agreement: (i) the elevation of the pond adjacent to the site creates the need for significantly more fill dirt than the amount originally contemplated (approximately 911,000 cubic yards vs. approximately 380,000 cubic yards); (ii) the fill dirt stockpile that is currently on the Bridgestone site that was originally thought to be completely usable is largely unusable, creating the need for replacement fill dirt; and (iii) the Project Site was originally estimated to contain approximately 15 acres of wetlands, but actually contains approximately 31 acres of wetlands; and

WHEREAS,	the original deal terms between the City and Bridgestone were predicated on the foregoing assumptions, and therefore the Agreement needs to be amended to address the unanticipated additional development costs by (i) allowing Bridgestone a $3,000,000 credit against the $3,092,558 purchase price at closing, which will result in gross sales proceeds (before closing costs) to the City of $92,558 plus the $300,000 earnest money deposit that the City is entitled to receive at closing without any further reduction in the purchase price in accordance with the provisions of Section 3.1 of the Agreement, and (ii) allowing Bridgestone access to another fill dirt stockpile at Cecil Commerce Center at no charge, with Bridgestone being responsible for transporting the required fill from such stockpile to their site; and

WHEREAS, on April 12, 2007, the JEDC approved a resolution (the “Resolution”) to amend the Purchase and Sale Agreement, said Resolution being attached hereto as Exhibit 1;  now, therefore

# BE IT ORDAINED by the Council of the City of Jacksonville:

# Section 1.	Execution of Amended Purchase and Sale Agreement.  The Mayor, or his authorized designee, and the Corporation Secretary are hereby authorized to execute and deliver an Amended Purchase and Sale Agreement between the City and Bridgestone, in substantially the form attached hereto as Exhibit 2, for the purpose of conveying approximately 67.14 acres of undeveloped land to Bridgestone and amending the previously approved Agreement in the manner described in the above Recitals and more specifically described in attached Exhibit 2.  Except as modified to address the issues set forth herein and in attached Exhibit 2, Ordinance 2006-755-E and the Agreement shall remain in full force and effect.

Section 2.		Effective Date.  This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor's signature.

Form Approved:

/s/ John Germany___________________

Office of General Counsel

Legislation Prepared By: John Germany

/tmp/in/input.doc