Bill Type and Number:  Ordinance 2007-542

Sponsor:  Council President at the Request of the Mayor

Date of Introduction:  May 8, 2007

Committee(s) of Reference:  F; ECID

Date of Analysis:  May 10, 2007

Type of Action:  Appropriation/CIP Amendment

Bill Summary:  This bill appropriates $161,286.16 ($36,286.16 from the Equestrian Center of Jacksonville Capital Improvement Trust Fund and $125,000 from a Cecil Field Trust Fund-Parks and Recreation account) to provide funding for anticipated cost overruns for the Equestrian Center Phase II project.  Additionally, the Five-year Capital Improvement Program is amended to increase the budget required for completion of said project.

Background Information:  Information on file states that the funds will be used to establish a contingency fund for Phase II of the project and pay for anticipated cost overruns relative to the third barn.

Policy Impact Area:  Public Facilities-Equestrian Center; Capital Improvements; Cecil Field Trust Fund

Fiscal Impact:  $161,286.16 is appropriated by this ordinance

Analyst:  Campbell