Bill Type and Number: Ordinance 2007-706

Sponsor: Council Member Jenkins

Date of Introduction: June 12, 2007

Committee(s) of Reference: R, F, ECID

Date of Analysis: June 14, 2007

Type of Action: CIP amendment; request for emergency action

Bill Summary: The bill amends the 2006-11 Capital Improvement Program to increase the project amount for the St. Nicholas Town Center – Restrooms project from $50,000 to $124,900.  The introducer requests emergency action so that the project funding can be approved before the end of June, after which the contractor will no longer guarantee the price of the concrete needed for the work.

Background Information: The St. Nicholas Town Center project initially included $50,000 in CDBG funds for the construction of restrooms.  The cost of construction has increased and the district council member has allocated an additional $74,900 in district bond funds to complete the project.  The CIP now needs to be amended to reflect the correct total project amount.

Policy Impact Area: Town center revitalization

Fiscal Impact: None – the CIP amendment reflects the value of already-appropriated funds

Analyst: Clements