Introduced by the Council President at the request of the Mayor:

ORDINANCE 2007-748-E

AN ORDINANCE AMENDING ORDINANCE 2003-251-E BY DE-AUTHORIZING AN APPROPRIATION OF $495,654 FOR LANDSCAPING MAIN STREET FROM STATE STREET TO FIRST STREET, AS INITIATED BY B.T. 07-158; AMENDING THE 2006-2011 FIVE-YEAR CAPITAL IMPROVEMENT PROGRAM APPROVED BY ORDINANCE 2006-789-E FOR THE PROJECT ENTITLED “MAIN STREET STREETSCAPING FROM STATE STREET TO FIRST STREET” (“PROJECT”) TO REMOVE THE PROJECT; PROVIDING AN EFFECTIVE DATE.

WHEREAS, on March 3, 2003, this Council enacted Ordinance 2003-251-E, which legislation, initiated by B.T. 03-128, appropriated $3,709,608 from the Florida Department of Transportation (“FDOT”) to the City of Jacksonville (“City”), $495,654 of which appropriation was to fund a project entitled “Main Street Streetscaping from State Street to First Street” (“Project”); and

WHEREAS, no activity required by the Local Agency Program Agreement for the Project (the “Agreement”) has been performed by the City because the Project was determined to cost well in excess of the funds appropriated, the existing FDOT bridge within the Project limits at Hogan Creek required further evaluation, and the funds provided by the Agreement could only be used for construction and no other funds were identified for design or to supplement construction costs; and

WHEREAS, FDOT has terminated the Agreement because of the City’s failure to perform any activity required by the Agreement and the funds for the Project were terminated by the Federal Highway Administration Agency (FHAA); now therefore,

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		Findings.	The above-stated recitals are true and correct and, by this reference, are adopted as findings of the Council.

Section 2.		Rescinding appropriation.	For the 2006-2007 fiscal year, within the City’s budget, there are hereby rescinded the previously appropriated indicated sum(s) from the account(s) listed in subsection (a) to the account(s) listed in subsection (b):

(B.T. 07-158, attached hereto as Exhibit 1, and made a part hereof.)

- Appropriated from:

See B.T. 07-158					$495,654

- Appropriated to:

See B.T. 07-158					$495,654

Section 3.		Purpose.	The purpose of this ordinance is to de-authorize an appropriation of $495,654 appropriated in the 2002-2003 operating budget in Ordinance 2003-251-E for the funding of the project entitled “Main Street Streetscaping from State Street to First Street,” the Agreement for which has been terminated by the FDOT and the funding for which has been terminated by the FHAA.

Section 4.		CIP Amendment.	Ordinance 2006-789-E, being the 2006-2011 Five-Year Capital Improvement Program for the City and certain of its independent agencies, is hereby amended to remove the project entitled “Main Street Streetscaping from State Street to First Street.”  This project is more fully described in Exhibit B, which is attached to Ordinance 2003-251-E, in the Legislative Services Division, and incorporated herein by this reference. This ordinance shall constitute an amendment to Ordinance 2006-789-E.  In all other respects, the Five-Year Capital Improvement Program approved by Ordinance 2006-789-E shall continue in full force and effect.

Section 5.		Effective Date.		This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

/s/ Jim McCain_____________________________________________

Office of General Counsel

Legislation Prepared By: James R. McCain, Jr.

/tmp/in/input.doc