Bill Type and Number: Ordinance 2007-881

Sponsor: Council President at the request of the Mayor:

Date of Introduction: August 14, 2007

Committee(s) of Reference: F

Date of Analysis: August 17, 2007

Type of Action: Settlement Payment Approval

Bill Summary: This ordinance approves the payment of $150,000 as a settlement of the case of K.T. Carter Contracting, Inc. vs Chapman Construction, Inc. vs the City of Jacksonville regarding a construction dispute.  The settlement is in accordance with Section 112.307 (Claims and Suits Brought Against the City Seeking Monetary Relief), Ordinance Code.   The Code requires that the City Council approve a settlement of any claim when the total amount of the settlement is $50,000 or more.

Background Information: The City and Chapman Construction Co. entered into a road widening contract.  K.T. Carter Contracting was an earthwork contractor.  Delay and quantity claims arose between parties resulting in $970,000 in claims being sought against the City.  To avoid litigation that entailed continued expending of human and financial resources, the parties agreed to court ordered mediation and to the terms set forth in the Mediated Settlement Agreement.  The settlement provides for the City paying $150,000 and Chapman paying $175,000 to Carter in exchange for full mutual releases.

Policy Impact: Ordinance Code/Office of General Counsel

Fiscal Impact: The bill approves a monetary settlement payment in the amount of $150,000.

Analyst: Jackson