Introduced by the Council President at the request of the Mayor:

- ORDINANCE 2009-303

AN ORDINANCE APPROVING, AND AUTHORIZING THE MAYOR, OR HIS DESIGNEE, AND CORPORATION SECRETARY TO EXECUTE A FIRST AMENDMENT TO THE LAND TRADE AGREEMENT (“AGREEMENT”) BETWEEN THE CITY OF JACKSONVILLE (“CITY”) AND BEACH BOULEVARD VENTURE, LLC (“BEACH”) DATED SEPTEMBER 23, 2008 IN ORDER TO allow Beach to secure the one year warranty obligation in favor of the City of the new fire station building with a surety bond, extend the timeline for Beach to complete the public road from sixty (60) days to one hundred twenty (120) days, allow for the temporary access road easement to be granted by Beach and Beach Community Development District in favor of the City, and revise the exhibit attachments as necessary in order to consummate the land trade closing; PROVIDING FOR THE EXECUTION OF ANY AND ALL DOCUMENTS RELATING TO THE AMENDMENT; REQUESTING EMERGENCY PASSAGE; PROVIDING AN EFFECTIVE DATE.

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		First Amendment to Land Trade Agreement approved and authorized.	There is hereby approved, and the Mayor, or his authorized designee, and the Corporation Secretary are hereby authorized to execute and deliver, that certain First Amendment to Land Trade Agreement between the City of Jacksonville (“City”) and Beach Boulevard Venture, LLC (“Beach”) (the “Amendment”), in substantially the same form as is attached hereto as Exhibit 1.  The Mayor, or his authorized designee, and the Corporation Secretary are hereby authorized to execute and deliver any and all documents necessary to complete and deliver the Amendment.

Section 2.		Purpose.	The purpose of the Amendment is to allow Beach to secure the one year warranty obligation in favor of the City of the new fire station building with a surety bond, extend the timeline for Beach to complete the public road from sixty (60) days to one hundred twenty (120) days, allow for the temporary access road easement to be granted by Beach and Beach Community Development District in favor of the City, and revise the exhibit attachments as necessary in order to consummate the land trade closing.

Section 3.		Requesting Emergency Passage, Pursuant to Council Rules 4.901 Emergency. Emergency passage of this ordinance is requested by the Fire and Rescue Department to expedite the City’s relocation into the new constructed Fire Station No. 50 building site due to the living conditions and costly needed repairs of the existing Fire Station No. 50 building site occupied by the City.

Section 4. 	Effective Date.		This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

John T. Alderson, Jr.

- Office of General Counsel

Legislation Prepared by:	Lawsikia J. Hodges

/tmp/in/input.doc