Bill Type and Number: Ordinance 2009-594

Sponsor: Council President at the request of the Mayor

Date of Introduction: July 13, 2009

Committee(s) of Reference: F, PHS

Date of Analysis: July 30, 2009

Type of Action: Amendment to Fire Department project priority list

Bill Summary: The bill amends the Fire and Rescue Department TriData study implementation plan by deferring construction/acquisition of numerous projects to future years due to the revenue constrictions imposed by the current economic situation.  The revised list defers 11 of the 14 projects planned for FY10 to FY11, defers 1 project to FY12, and keeps 2 project intact for FY10 (additional staffing to Rescue #25 and Rescue #54 and Ladder #31), and moves 1 project up from FY12 to FY10 (construction of new fire station #61 and new station#63, both contingent upon receipt of a grant for 75% of the project cost).  The bill revises the list to shift most projects back one fiscal year, and deletes 1 project (replacement fire station #13).

Background Information: The Ordinance Code requires that the Fire and Rescue Department’s facilities and staffing be analyzed by an independent study every 5 years and that the Council thereafter adopts a 10-year plan from improvements.  The Council adopted the latest 10-year plan via Ordinance 2008-656-E in November 2008.  The plan for FY09 through FY19 encompasses $45,450,581 in construction and $16,889,749 in equipment acquisition.

Policy Impact Area: Fire and Rescue Department capital improvements

Fiscal Impact: The deferral of the projects will save $2,316,125 in FY10.

Analyst: Clements