Introduced by the Council President at the request of the Jacksonville Economic Development Commission and amended by the Finance Committee:

ORDINANCE 2009-860-E

AN ORDINANCE MAKING CERTAIN FINDINGS, AND APPROVING AND AUTHORIZING THE EXECUTION OF A SECOND AMENDMENT TO A REDEVELOPMENT AGREEMENT BETWEEN THE CITY OF JACKSONVILLE (“CITY”), THE JACKSONVILLE ECONOMIC DEVELOPMENT COMMISSION (“JEDC”) AND THE KIMMIK CORPORATION (“DEVELOPER”), TO (I) EXTEND THE DATE FOR COMPLETION OF CONSTRUCTION, (II) MODIFY THE TIMING OF INDIVIDUAL HISTORIC PRESERVATION TRUST FUND GRANT PAYMENTS, AND (III) REVISE CERTAIN DEFAULT PROVISIONS TO ALIGN WITH THE MODIFIED PERFORMANCE SCHEDULE AND GRANT PAYMENT SCHEDULE AS ORIGINALLY APPROVED IN ORDINANCE 2004-989-E; AND APPROVING AND AUTHORIZING EXECUTION OF DOCUMENTS BY THE EXECUTIVE DIRECTOR OF THE JEDC; DESIGNATING AUTHORIZED OFFICIAL; AUTHORIZING APPROVAL OF TECHNICAL AMENDMENTS BY THE EXECUTIVE DIRECTOR OF THE JEDC; PROVIDING FOR CITY OVERSIGHT BY THE JEDC; PROVIDING AN EFFECTIVE DATE.

WHEREAS, the City of Jacksonville (“City”), the Jacksonville Economic Development Commission (“JEDC”), and the Kimmik Corporation (“Developer”) entered into a Redevelopment Agreement dated August 12, 2005, as originally approved in Ordinance 2004-989-E, as amended by that First Amendment to Redevelopment Agreement dated June 19, 2007 (the “Agreement”); and

WHEREAS, the Developer has been delayed in the renovations of the project described in the Agreement and has requested an amendment to the Agreement to (I) extend the date for completion of construction, (II) modify the timing of individual Historic Preservation Trust Fund grant payments, and (III) revise certain default provisions to align with the modified performance schedule and grant payment schedule; and

WHEREAS, the Jacksonville Economic Development Commission (“JEDC”) has reviewed the request submitted by Developer to amend the Agreement, and, together with representatives of the City, negotiated the Second Amendment to Redevelopment Agreement (the “Second Amendment”) and, based upon the contents of the Second Amendment, has determined the Second Amendment and the uses contemplated therein to be in the public interest, and has determined that the public actions and financial assistance contemplated in the Second Amendment take into account and give consideration to the long-term public interests and public interest benefits to be achieved by the City; and

WHEREAS, the Developer and JEDC have requested the City and JEDC to enter into a Second Amendment to Redevelopment Agreement in substantially the form, attached hereto as Exhibit 1, labeled as “Exhibit 1, Second Amendment – October 12, 2009”; and

WHEREAS, on October 8, 2009, the JEDC approved a resolution in support of this ordinance, said Resolution of the Jacksonville Economic Development Commission being labeled “Exhibit 2, Resolution – October 8, 2009”, and attached hereto as Exhibit 2; now therefore,

BE IT ORDAINED by the Council of the City of Jacksonville:

# Findings. It is hereby ascertained, determined, found and declared as follows:

## The recitals set forth herein are true and correct.

## The authorizations provided by this Ordinance are for public uses and purposes for which the City may use its powers as a county, municipality and as a political subdivision of the State of Florida and may expend public funds, and the necessity in the public interest for the provisions herein enacted is hereby declared as a matter of legislative determination.

## This ordinance is adopted pursuant to the provisions of Chapter 163, 166 and Chapter 125, Florida Statutes, as amended, the City’s Charter, and other applicable provisions of law.

# Second Amendment to Redevelopment Agreement Approved.	There is hereby approved, and the Executive Director of the JEDC (the “Executive Director”), or his designee, is authorized to enter into a Second Amendment to Redevelopment Agreement between the City, the JEDC and the Developer, substantially in the form dated October 12, 2009, attached hereto as Exhibit 1, labeled as “Exhibit 1, Second Amendment – October 12, 2009” (with such “technical” changes as herein authorized), for the purpose of implementing the recommendations of the Jacksonville Economic Development Commission, as are further described in the Project Summary attached hereto as Revised Exhibit 3, labeled as “Revised Exhibit 3, Amended Project Summary, November 16, 2009 – Finance”.

## The Second Amendment may include such additions, deletions and changes as may be reasonable, necessary and incidental for carrying out the purposes thereof, as may be acceptable to the Executive Director, or his designee, with such inclusion and acceptance being evidenced by execution of the Second Amendment by the Executive Director or his designee.  No modification to the Second Amendment may increase the financial obligations or the liability to the City and any such modification shall be technical only and shall be subject to appropriate legal review and approval of the General Counsel, or his designee, and all other appropriate action required by law (“technical” is herein defined as including, but not limited to, legal descriptions and surveys, ingress and egress, easements and rights of way, design standards, access and site plan).

# Designation of Authorized Official.  The Executive Director is designated as the authorized official of the City for the purpose of executing and delivering any contracts, notes and documents and furnishing such information, data and documents for the Second Amendment as may be required and otherwise to act as the authorized official of the City in connection with the Second Amendment, and is further authorized to designate one or more other officials of the City to exercise any of the foregoing authorizations and to furnish or cause to be furnished such information and take or cause to be taken such action as may be necessary to enable the City to implement the Agreement according to its terms.

# Further Authorizations.  The Executive Director, or his designee, are hereby authorized to execute the Second Amendment and all other contracts and documents and otherwise take all necessary action in connection therewith and herewith. The Executive Director, as contract administrator, is authorized to negotiate and execute all necessary changes and amendments to the Second Amendment and other contracts and documents, to effectuate the purposes of this Ordinance, without further Council action, provided such changes and amendments are limited to "technical amendments" and do not change the financial obligations between the parties and, further provided, that all such amendments shall be subject to appropriate legal review and approval by the General Counsel, or his designee, and all other appropriate official action required by law.  The term "technical amendments" as used in this section shall include, but not be limited to, changes in legal descriptions and surveys, description of infrastructure improvements and/or any road project, ingress and egress, easements and right of ways, design standards, vehicle access and site plan, which have no financial impact.

# Oversight Department.	The JEDC shall oversee the project described herein.

# Execution of the Agreement.   If the Second Amendment approved by this ordinance has not been signed by the Developer within ninety (90) days after the JEDC delivers or mails the unexecuted Second Amendment to Developer for execution, then the City Council authorization for the Executive Director to execute the Second Amendment is automatically revoked, provided however that the Executive Director shall have the authority to extend such ninety (90) day period in writing at his discretion for up to an additional ninety (90) days.

# Effective Date.   This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form Approved:

____/s/ Margaret M. Sidman__________

Office of General Counsel

Legislation prepared by:	Juliana Rowland

/tmp/in/input.doc