Bill Type and Number: Ordinance 2011-7

Introducer/Sponsor(s): Council President at the request of the Mayor

Date of Introduction: January 11, 2011

Committee(s) of Reference:

Date of Analysis: January 13, 2011

Type of Action: Amendment to prior ordinance and Fire and Rescue Department project construction list

Bill Summary: The bill amends the Fire and Rescue Department’s “TriData Implementation Plan” to defer most of the scheduled construction and renovation of facilities and the acquisition of new capital equipment for one year, extending the 10-year implementation plan to a 12-year plan addressing fiscal years 2009-2020.

Background Information: The Ordinance Code requires that the Fire and Rescue Department’s facilities and staffing be analyzed by an independent study every 5 years and that the Council thereafter adopts a 10-year plan for implementation of the improvements.  The Council adopted the latest 10-year plan via Ordinance 2008-656-E in November 2008.  Ordinance 2009-594-E deferred most of the 14 FY10 projects to FY11 (11 projects) and FY12 (1 project) and moved one FY12 project to FY10.  The revised plan for FY09 through FY20 proposed in this ordinance encompasses $44,805,720 in construction and $1,107,705 in equipment/supplies acquisition.

The implementation plan as revised would defer all projects for one fiscal year except for 4 projects in FY10-11:

- Access road/gate for Fire Station 56 - $309,000

- Renovation of Fire Station 2 (roof and floor) - $318,270

- Hardening of Emergency Operations Center - $154,500

- Purchase of pharmaceuticals and medical supplies for rescue units - $108,940

Policy Impact Area: Fire and Rescue Department capital and operational improvements

Fiscal Impact: The revised plan provides for $781,770 in capital construction and $108,940 in supplies acquisition in FY10-11.

Analyst: Clements