Bill Type and Number: Ordinance 2011-51

Introducer/Sponsor(s): Council Member Corrigan

Date of Introduction: January 25, 2011

Committee(s) of Reference: R, TEU, F

Date of Analysis: January 25, 2011

Type of Action: Amendment to previous ordinance; CIP amendment; authorization to utilize continuing contract

Bill Summary: The bill amends prior ordinance 2009-468-E to expand the scope of the authorized tree planting project on Roosevelt Boulevard by adding an additional segment between Park Street and Timuquana Road and by adding the planting of an additional 243 trees within the existing project budget. The bill amends the CIP to reflect the revised project boundaries and additional trees.  The bill authorizes the performance of the planting of the 243 trees in the new segment by the Davey Tree Expert Company, Inc. under its existing continuing contract for tree planting citywide.

NOTE: the bill should be amended to reflect the amendment of the 2011-15 CIP rather than 2010-15, and the CIP page attached as Exhibit 1 should be replaced with a revised page showing the expenditure of funds in FY10-11.

Background Information: The Roosevelt Boulevard Landscape Improvement Project involves replacement of inferior soil and the removal and replacement of dead or dying trees in the median of the highway.  The amendment extends the scope of the original project, which was from Park Street to McDuff Avenue, to incorporate an additional roadway segment from McDuff Avenue to Timuquana Road, with no increase in the project budget.

Policy Impact Area: Highway beautification

Fiscal Impact: None – the work will be performed within the original Roosevelt Boulevard landscape improvement project budget, but with more trees planted over an expanded area.

Analyst: Clements