Introduced by the Council President at the request of the Mayor:

ORDINANCE 2011-161-E

AN ORDINANCE APPROVING THE SETTLEMENT OF A DISPUTE AMONG THE CITY OF JACKSONVILLE, JEA, JOHN CARLO, INC. AND BELLSOUTH TELECOMMUNICATIONS, INC., WITH RESPECT TO IMPROVEMENTS TO WESCONNETT BOULEVARD; APPROVING AN EXPENDITURE IN THE AMOUNT OF $200,000 FROM PREVIOUSLY APPROPRIATED FUNDS FOR THE PROJECT, FOR THE SETTLEMENT, UPON SPECIFIED CONDITIONS; AUTHORIZING THE EXECUTION OF A SETTLEMENT AND RELEASE AGREEMENT AND OTHER DOCUMENTS; PROVIDING AN EFFECTIVE DATE.

WHEREAS, the City of Jacksonville and JEA entered into agreements for the widening and improvement of portions of Wesconnett Boulevard (the “Project”), for construction and related services with a contractor which came to be known as John Carlo, Inc., (“John Carlo”); and

WHEREAS, the parties thereafter entered change orders and several amendments to the contracts extending the time of performance and expanding the scope of services to be provided; and

WHEREAS, a dispute arose between John Carlo and the City and JEA regarding performance of the contract requirements which dispute led to litigation against the City and JEA filed by John Carlo (styled John Carlo, Inc. v. City of Jacksonville and JEA; Case No. 16-2006-CA-8968, Division CV-B); and

WHEREAS, during the course of the litigation, the City and JEA believed and contended that a substantial portion of the delays in the Project were due to actions and inactions by BellSouth Telecommunications, Inc. (“BellSouth”); and

WHEREAS, as a result, City and JEA filed a third party complaint against BellSouth as part of the case, and added BellSouth to the caption; and

WHEREAS, the City, JEA, John Carlo and BellSouth disagreed as to the issues in dispute, which disagreement had and still has the potential to result in protracted and expensive civil litigation and risks of liability for substantial damages which the parties wish to avoid; and

WHEREAS, the parties through their respective representatives have reached a potential settlement as to all disputed claims, subject to review and approval by the City Council pursuant to the requirements of Chapter 112, Ordinance Code; and

WHEREAS, the Council finds that it is in the best interests of the City and the public that the dispute be resolved without resort to further litigation, costs and expenses, and financial exposure; now therefore

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.  Settlement approved.  The proposed settlement and release agreement attached to and incorporated in this ordinance by this reference as Exhibit 1 (the “Agreement”) is approved, and the Mayor or his designee is authorized to execute it in substantially the form attached, on behalf of the City. The General Counsel or her designee is authorized to execute all other settlement documents necessary to effect the approved settlement.  All terms of the Agreement including the expenditure of $200,000.00 referenced in the Agreement to Liberty Mutual Insurance Company, surety for John Carlo, Inc., from funds previously appropriated and now located in the account for the Project, account number PWCP351SD541-06504-PW0260-01, are hereby approved.

Contemporaneously with the execution of the Agreement by the parties, the foregoing sum of $200,000.00, as contemplated within the Agreement, shall be paid, provided and on the condition that John Carlo and BellSouth comply with the terms of the Agreement, including specifically, but not limited to, that BellSouth directly pays to John Carlo the sum of $325,000.00 which BellSouth has agreed to pay as part of the global settlement of the litigation.  Payment shall be made to the payee (Liberty Mutual) within the time frame and means stated in the Agreement.

Section 2.  Effective date.  This Ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor’s signature.

Form approved:

/s/  Margaret M. Sidman     _

Office of General Counsel

Legislation Prepared By:  Michael B. Wedner,

Deputy General Counsel

/tmp/in/input.doc