Bill Type and Number: Ordinance 2011-354

Introducer/Sponsor(s): LUZ Committee

Date of Introduction: May 24, 2011

Committee(s) of Reference: LUZ

Date of Analysis: May 26, 2011

Type of Action: Approval of development agreement

Bill Summary: The bill approves a development agreement between the City and East San Marco , LLC to reserve transportation capacity sufficient to serve a development encompassing 160 condominium units and 57,000 of retail space on 4.1 acres at the intersection of Hendricks Avenue and Atlantic Boulevard in San Marco, subject to a performance schedule and the payment of an annual capacity reservation fee.

Background Information: The subject property was rezoned in 2006 and a conditional concurrency capacity availability statement was issued in 2010.  The annual concurrency reservation fee will be two times the amount of the application fee for a concurrency reservation certificate for 258 p.m. peak hour trips on Hendricks Avenue, Atlantic Boulevard and San Marco Boulevard.  The project performance schedule states that Parcel A will be designed, permitted and application for final development approval made no later than 7 years from the effective date of the agreement.  Parcel C will be designed, permitted and application for final development approval made no later than 9 years from the effective date of the agreement.

Policy Impact Area: Concurrency capacity reservation

Fiscal Impact: Undetermined – the concurrency reservation fee will be based on the amount of capacity being reserved and the number of years of the reservation.

Analyst: Clements