Bill Type and Number: Ordinance 2013-572

Introducer/Sponsor(s): Council Member Jones

Date of Introduction: August 27, 2013

Committee(s) of Reference: F, RCD

Date of Analysis: August 15, 2013

Type of Action: Authorization of amendment to economic development agreement

Bill Summary: The bill approves a third amendment to the redevelopment agreement between the City’s Northwest Jacksonville Economic Development Fund and Fresh Ministries, Inc. to extend the deadline for completion of the expansion of the Beaver Street Enterprise Center for a period of 27 months and to extend the deadline for meeting the job creation requirement by 1 year.

Background Information: In 2010 the City and Fresh Ministries entered into a redevelopment agreement to provide City funding of $492,265 from the Northwest Jacksonville Economic Development Fund for the not-for-profit to expand and retrofit a 7,000 square foot warehouse at 728 Blanche Street into a 13,000 square foot, two-story business incubator facility.  Construction on the project, due to be completed by October 1, 2012, is 75% complete due to circumstances beyond Fresh Ministries’ control.  The agency requests a 2-year extension of the construction completion date from October 1, 2012 to December 31, 2014, and requests an extension of the deadline for creation of 95 new jobs from October 1, 2015 to October 1, 2016.

Policy Impact Area: Economic redevelopment

Fiscal Impact: None

Analyst: Clements