Introduced by the Council Member Jones:

ORDINANCE 2013-572

AN ORDINANCE APPROVING AND AUTHORIZING THE MAYOR, OR HIS DESIGNEE, AND CORPORATION SECRETARY TO EXECUTE AND DELIVER ON BEHALF OF THE CITY A THIRD AMENDMENT TO THE NORTHWEST JACKSONVILLE ECONOMIC DEVELOPMENT FUND REDEVELOPMENT AGREEMENT BETWEEN THE CITY OF JACKSONVILLE (“CITY”) AND FRESH MINISTRIES, INC., A FLORIDA NON-PROFIT CORPORATION (“FRESH MINISTRIES”)AUTHORIZING AN EXTENSION OF TIME; PROVIDING AN EFFECTIVE DATE.

WHEREAS, in 2003, Fresh Ministries established the Beaver Street Enterprise Center (BSEC), a local business incubator project, to enhance state and local economic development goals; and

WHEREAS, BSEC’s mission is to provide nurture and support to businesses in Jacksonville and improve the community by creating jobs and enhancing business and citizen productivity; and

WHEREAS, over the past five years BSEC has assisted entrepreneurial companies in generating over $100 million in collective revenues and creating over 2,000 jobs and was named “International Incubator of the Year” by the National Business Incubation Association in 2010; and

WHEREAS, in 2010, Fresh Ministries began to expand the BSEC through various funding sources, including City Community Development Block Grant and Northwest Jacksonville Economic Development Trust Funds (collectively, “City Funds”) for the BSEC Capital Renovation Project (the “Project”); and

WHEREAS, the Project included the renovation of a one-story 7,000 square foot warehouse facility (located at 728 Blanche St.) to a two-story 13,000 square foot facility; and

WHEREAS, seventy-five percent (75%) of Phase I of the Project has been completed with the City Funds; and

WHEREAS, the Project has experienced delays due to extenuating circumstances beyond Fresh Ministries’ control; and

WHEREAS, an extension is needed for the Project completion deadline to complete the remaining twenty-five percent (25%) of the Project and commence the Project programs contemplated in the Agreement; now therefore

BE IT ORDAINED by the Council of the City of Jacksonville:

Section 1.		Authorization. There is hereby approved, and the Mayor, or his designee, and Corporation Secretary are hereby authorized to execute and deliver, for and on behalf of the City, the Third Amendment to the Northwest Jacksonville Economic Development Fund Redevelopment Agreement between the City of Jacksonville and Fresh Ministries, Inc., a Florida non-profit corporation in substantially the same form as is attached hereto as Exhibit 1 and incorporated herein by this reference.

Section 2.		Purpose.  The purpose of the legislation is to authorize an extension of time by which to complete the Project.

Section 3.		Effective Date. This ordinance shall become effective upon signature by the Mayor or upon becoming effective without the Mayor's signature.

Form Approved:

/s/ Lawsikia J. Hodges

Office of General Counsel

Legislation prepared by:  Lawsikia J. Hodges

/tmp/in/input.doc